INTERNAL · OVERHEAD INVESTMENT REQUEST

Executive Investment Briefing

Blueprint B — Table Extends Approach

ECS Delivery Intelligence Platform · Overhead Approval Package · May 2026

ECS Federal · ServiceNow Practice

Audience: Senior Director, Practice Lead, Director of Technical Services

Companion to: Blueprint B Technical Architecture · ECS_ProjectPlan_BlueprintB_TableExtends.xlsx · Arch Rationale

Document ID: INT-DA-EXEC-B     ·     Version: 1.0     ·     Status: For Review & Approval

Confidential — Internal Use Only

| 10–12 Weeks | ~960 Hours | 5 Roles | Unlimited |
| --- | --- | --- | --- |
| Build Duration | Total Investment | Team Required | Engagements Served |

# 1.  Executive Summary

Everforth is requesting internal overhead investment to build the ECS Delivery Intelligence Platform — a system that replaces manual spreadsheets and static status documents with a living, record-driven delivery management experience inside the customer's ServiceNow instance.

Blueprint B is the table-extends approach. It achieves the same outcome as Blueprint A — role-based portal, real-time health scoring, Agile and SPM integration, customer transparency — by extending ServiceNow's existing native tables rather than building a full custom application. It requires fewer hours, a less specialized developer, and no App Engine SKU on the customer instance.

The ask: Approve ~960 hours of internal overhead across 5 roles over 10–12 weeks, starting June 2026. Blueprint B delivers the same customer-facing platform as Blueprint A, faster and at lower cost, with the option to rebuild as a full custom app (Blueprint A) once the design is proven in the field.

# 2.  The Opportunity

Our delivery process runs on manually maintained artifacts that are always slightly stale and require hours of upkeep every week. Blueprint B replaces that entirely — turning every delivery artifact into a live record derived from real work in the platform.

## Blueprint B's Core Advantage

Blueprint B reaches the same destination as Blueprint A — live portal, health score, replaced spreadsheets — but does it 6–8 weeks sooner and with ~440 fewer hours of investment. By working within ServiceNow's existing native table structure, we avoid the complexity of custom app certification while still delivering a fully functional platform. The first real engagement can be running on the platform by mid-August 2026.

## The Proof-of-Concept Value

Blueprint B serves as the proof-of-concept for the platform design before committing to a larger Blueprint A investment. If the portal design or health score logic needs significant changes after real-world use, it is far cheaper to discover that on a table-extends implementation than on a fully built custom application.

# 3.  Investment Required — Hours by Role

The following table represents the total internal overhead hours for Blueprint B. Blueprint B requires a configurator-level developer rather than a full Studio app developer, which may also reduce the per-hour cost of the primary resource.

| Role | Ph 0 Pre-Build | Ph 1 Extensions & Roles | Ph 2 Portal & Health | Ph 3 Integrations & Content | Ph 4 Hardening & Release | TOTAL Hours | FTE Weeks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Lead Configurator / Developer | 8 | 140 | 140 | 100 | 80 | 468 | 11.7 |
| Delivery Manager | 8 | 30 | 30 | 24 | 86 | 178 | 4.5 |
| Content / Methodology Owner | 4 | 16 | 16 | 48 | 72 | 156 | 3.9 |
| QA / ATF Engineer | 0 | 0 | 60 | 48 | 40 | 148 | 3.7 |
| Practice Leader (reviews only) | 4 | 4 | 4 | 4 | 4 | 20 | 0.5 |
| TOTAL — ALL ROLES | 24 | 190 | 250 | 224 | 282 | 970 | 24.3 |

FTE equivalent: 970 hours ÷ 40 hrs/week = 24.3 FTE weeks total across all roles — 31% fewer than Blueprint A. The Lead Configurator is the critical path resource at ~12 FTE weeks; a configurator-level developer (rather than Studio app developer) reduces both cost and scarcity risk.

## Role Profiles Required

| Role | Profile Needed | Can Be |
| --- | --- | --- |
| Lead Configurator / Developer | ServiceNow table extensions, portal development, business rules, scripted APIs — no Studio required | Senior SNow developer or configurator; lower scarcity than Blueprint A Studio developer |
| Delivery Manager | ECS methodology knowledge; portal UX input; content review | Existing ECS delivery manager with bandwidth |
| Content / Methodology Owner | Deep knowledge of ECS collateral; tagging and loading existing docs | Senior consultant or existing DM; can be part-time Phase 1–2 |
| QA / ATF Engineer | ServiceNow ATF framework; test case design | Senior developer performing peer QA role; does not need to be dedicated |
| Practice Leader | Milestone review and strategic sign-off | Senior Director — 4 hours per phase review only |

# 4.  Timeline Summary

Blueprint B runs 10–12 weeks from decision to v1.0 release — 6–8 weeks faster than Blueprint A. The shorter timeline is driven by removing the custom app scaffolding (Phase 1 Foundation) and replacing it with direct table extensions that can begin immediately.

| Phase | Calendar Weeks | Target Dates | Key Milestone |
| --- | --- | --- | --- |
| Phase 0 — Pre-Build | Weeks −2 to 0 | May – Jun 2026 | Architecture decision; PDI live; field extension design confirmed |
| Phase 1 — Extensions & Roles | Weeks 1–3 | Jun 2026 | v0.3: all u_ecs_ fields deployed, role groups configured, ACLs live |
| Phase 2 — Portal & Health Engine | Weeks 4–7 | Jun–Jul 2026 | v0.6: all portal pages, health score live, customer access working |
| Phase 3 — Integrations & Content | Weeks 8–10 | Jul–Aug 2026 | v0.8: Agile velocity, SPM milestones, KB content tagged and surfaced |
| Phase 4 — Hardening & Release | Weeks 11–12 | Aug 2026 | v1.0: ATF coverage, hardening, pilot on first engagement |

First engagement target: mid-August 2026. Blueprint B puts a working delivery platform in consultants' hands 6–8 weeks before Blueprint A. That is one full engagement cycle of real-world validation before the Blueprint A investment decision needs to be final.

# 5.  Risk Profile

| Risk Level | Description |
| --- | --- |
| LOW | Resourcing: configurator-level developer is more available than Studio app developer. Less scheduling risk than Blueprint A. |
| LOW | No App Engine SKU dependency: Blueprint B works on any ServiceNow instance with standard licensing. Eliminates the SKU conversation in customer discovery. |
| MED | Upgrade risk: extensions to native tables (Task, pm_project, kb_knowledge) carry exposure when ServiceNow releases major platform versions. Mitigate by limiting field naming to u_ecs_ prefix and documenting all extensions in an upgrade guide. |
| MED | Commercial packaging: table-extend implementations are harder to package as Store apps. Blueprint B is not a viable ServiceNow Store product without migration to Blueprint A. This is acceptable if Blueprint B is treated as a proof-of-concept rather than the final commercial product. |
| LOW | Content loading: all ECS collateral already exists. Phase 3 content work is tagging and importing existing docs — no new authoring required. |

# 6.  Return on Investment

## Channel 1 — Delivery Efficiency (Immediate)

Same efficiency gain as Blueprint A: 2–4 hours per week per engagement saved. Across 10 active engagements annually, that is 1,040–2,080 hours per year recovered — exceeding the build investment in year one. Blueprint B reaches this return 6–8 weeks earlier than Blueprint A.

## Channel 2 — Sales Differentiation (Engagements 1+)

Customer-facing delivery portal is the same product for the customer regardless of the underlying architecture. Blueprint B delivers identical sales differentiation for the OOTB proof narrative at lower internal cost.

## Channel 3 — Staged Investment Path

Blueprint B's 970-hour investment proves the design on real engagements before committing ~1,400 hours to Blueprint A. If the portal design holds up across 2–3 engagements, the migration to Blueprint A (for the Store path) is de-risked. If the design needs significant changes, we discover this before the larger investment is made.

# 7.  Blueprint A vs. Blueprint B at a Glance

| Factor | Blueprint A (Custom App) | Blueprint B (This Brief) |
| --- | --- | --- |
| Build Duration | 16–18 weeks | 10–12 weeks |
| Total Investment | ~1,400 hours | ~970 hours |
| Hours Saved vs. Blueprint A | — | ~430 hours (31% less) |
| Lead Developer Profile | App developer (Studio) | Configurator |
| App Engine SKU Required | Yes | No |
| Commercial / Store Path | Clean — Store-ready | Messy — harder to package |
| Upgrade Risk | Low — scoped, isolated | Medium — native table exposure |
| First Engagement Deploy | ~Oct 2026 | ~Aug 2026 |
| Right Choice When | Store is the strategic goal; dedicated Studio dev available | Speed to first use; App Engine uncertain; want proof-of-concept first |

# 8.  Recommendation & Decision Required

Recommendation: Approve Blueprint B as the starting architecture. The 430-hour savings and 6–8 week earlier first-engagement deployment make it the right first step. Blueprint B is not the final answer — it is the proof-of-concept that validates the design before committing to Blueprint A. Define a specific trigger for the Blueprint A migration (e.g., after 3 successful engagements, or when Store path is formally committed) so Blueprint B does not become permanent by default.

Decisions required from this briefing:

| Decision | Options | Owner | Needed By |
| --- | --- | --- | --- |
| Architecture approach | Blueprint B (start) with defined A migration trigger, or Blueprint A directly | Senior Director + Shawn | End of architecture review |
| Blueprint A migration trigger | Define: N engagements, Store commitment, or other trigger | Senior Director + Shawn | At same time as arch decision |
| Lead developer resource | Identify configurator-level developer; confirm availability | Senior Director | 1 week post-approval |
| Phase 0 kickoff date | Target: week of 01 Jun 2026 | Senior Director | This week |